Presentation
-pair programming python code
-motor speed
-rewiring the machine
-progress display
-soldering pcb boards
-test printing food safe materials
-ramp function
-progress ramp function

---
Pair programming (13.06-20.06)
@David, @Markus
- testing the python code
- fixing errors
- scale integration tests
- fixing hopper timings
- getting the code running on the pi
- python code got merged into main and finished

---
motor speed (13.06-20-06)
@Kamilloo
- new feature: 2 different motor speeds (slow, fast)
- the motor speed is controlled with a constant in the c-code

---
rewiring the machine (20.06-27.06)
@David
- progress on cable management
- add pico holders to the machine
- adjust transformer output
- todo: connect pcb boards to the machine
- todo: rewire power supply

---
progress display (20.06-27.06)
@David
- progress on disply mount
- cut out display backside plexiglass shield
- todo: cut display to the right size.
- todo: finish display mount
- todo: add display and plexiglass to the machine

---
soldering pcb boards (20.06-27.06)
@Markus
- completed one pcb board
- progress on rondell pcb board
- todo: complete rondell pcb board

---
food safe materials (20.06-27.06)
@David
- finished test printing food safe materials
- todo: print machine parts with food safe material

---
ramp function (13.06-27.06)
@kamilloo
- progress on ramp function
- new feature: 2 speeds for the ramp function
- todo: test ramp function code on hardware

---
Idea
- let the hopper arm be closer to the dispenser
- goal: reduce the dispense time by reducing the length the hopper arm has to move.

---
plans (27.06-04.07)
- adding display to the machine @David
- soldering rondell pcb board @Markus
- rewiring and connecting pcb boards
- print food safe materials @David
- test scale value accuracy
- test c code (ramp-function) @Kamilloo
- write python documentation @Markus